NexBase

GSD Master Build Document

Get Stuff Done — Phase by Phase  ·  April 2026  ·  FIRE IT

| Product | NexBase — Cloud Low-Code CRM & App Builder |
| --- | --- |
| Stack | Next.js 14 + Supabase + Vercel + Stripe (Phase 5) |
| GitHub | gregyboycom69/nexbase |
| Local Path | C:\Users\gregy\Projects\10_NexBase |
| Vercel URL | nexbase.vercel.app (to be set up now) |
| Supabase | Create NEW project: nexbase-prod |
| Status | 🔥 FIRING PHASE 1 NOW — Stop prototyping, start building! |

# 1. How NexBase Works — The Full Picture

## 1A. The Three URLs

Every NexBase deployment has three URLs — one for Greg (developer), one for the workspace studio, and one for the client:

| URL | Who Accesses It | What They See |
| --- | --- | --- |
| nexbase.vercel.app/login | Greg (developer) | Login page → goes to dashboard |
| nexbase.vercel.app/dashboard | Greg only | All workspaces (client apps) he manages |
| nexbase.vercel.app/studio/[slug] | Greg only | Form Designer + Macro Builder for that client |
| nexbase.vercel.app/app/[slug] | Client (Brendan, Joel, etc.) | Clean published CRM — no NexBase branding |
| nexbase.vercel.app/app/[slug]/admin | Client admin | Can view/manage their own data |

## 1B. Real Client Flow — Step by Step

- Greg logs into nexbase.vercel.app/dashboard

- Greg clicks 'New Workspace' → types 'East Clare Golf Club' → slug becomes east-clare-golf

- Greg opens /studio/east-clare-golf → designs forms, drags controls anywhere, assigns macros to buttons

- Greg clicks PUBLISH → app goes live at nexbase.vercel.app/app/east-clare-golf

- Greg sends Brendan the link: nexbase.vercel.app/app/east-clare-golf

- Brendan opens URL → sees 'East Clare Golf Club CRM' — zero trace of NexBase

- Brendan fills forms, clicks buttons → data saves to Supabase in real time

- Greg can see all of Brendan's data in /studio/east-clare-golf → Data tab

- Greg charges Brendan €49/month → pure profit after Supabase/Vercel costs (~€5/month)

## 1C. What Supabase Does

| Supabase Feature | What NexBase Uses It For |
| --- | --- |
| PostgreSQL Database | Stores workspace configs, form designs, and ALL client data |
| Auth (Row Level Security) | Greg sees all workspaces. Brendan only sees east-clare-golf data |
| Realtime | Live updates when client fills form — Greg sees it instantly |
| Storage Buckets | Image uploads in form controls, exported PDFs |
| Edge Functions | Webhook macros, email sending, PDF generation |
| Dashboard | Greg can query raw data directly if needed |

## 1D. What Vercel Does

| Vercel Feature | What NexBase Uses It For |
| --- | --- |
| Hosting (Free tier) | Serves the Next.js app globally — fast everywhere |
| Environment Variables | Stores Supabase keys securely |
| Preview Deployments | Every GitHub push gets a preview URL — test before live |
| Custom Domains (Phase 4) | Client gets their own domain: crm.eastclaregolf.ie |
| Serverless Functions | Next.js API routes run here (server-side macro execution) |

# 2. Phase Summary

| Ph | Name | Scope | Status |
| --- | --- | --- | --- |
| 1 | Project Setup + Auth | Next.js app, Supabase schema, login/signup, workspace CRUD | 🔥 START NOW |
| 2 | Studio — Form Designer | Drag-drop canvas ported to Next.js, controls, properties panel | ⬜ After Ph 1 |
| 3 | Macro Engine | All 25+ actions working against real Supabase data | ⬜ After Ph 2 |
| 4 | Publish + Client View | Public /app/[slug] URL, no-auth client access, branding | ⬜ After Ph 3 |
| 5 | Billing + Marketplace | Stripe subscriptions, template store, white-label | ⬜ Last |

# 3. Phase 1 — Project Setup + Auth (DO THIS NOW)

## 3A. Claude Code Starting Prompt — Copy This Exactly

Open Claude Code (PowerShell) and paste this prompt:

I am building NexBase — a cloud low-code CRM and app builder for MS Access programmers. Stack: Next.js 14 (App Router, TypeScript, Tailwind), Supabase (PostgreSQL + Auth + RLS), Vercel. GitHub repo: gregyboycom69/nexbase. Local path: C:\Users\gregy\Projects\10_NexBase. Please: (1) Create the Next.js project with TypeScript and Tailwind. (2) Install @supabase/supabase-js and @supabase/ssr. (3) Create /src/lib/supabase/client.ts and server.ts. (4) Create login and signup pages at /src/app/(auth)/login and /signup using Supabase Auth. (5) Create the main dashboard at /src/app/(app)/dashboard/page.tsx that shows workspaces. (6) Create the Supabase schema SQL for tables: workspaces, pages, controls, app_data, workspace_members. (7) Push to GitHub and deploy to Vercel. Use the GSD document as reference for all types and schema.

## 3B. Supabase Tables to Create

Run this SQL in your new nexbase-prod Supabase project → SQL Editor:

-- 1. Workspaces (one per client app)

CREATE TABLE workspaces (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

name TEXT NOT NULL,

slug TEXT UNIQUE NOT NULL,

owner_id UUID REFERENCES auth.users(id),

brand_name TEXT DEFAULT 'My App',

brand_color TEXT DEFAULT '#4f46e5',

brand_logo TEXT DEFAULT '◈',

plan TEXT DEFAULT 'starter',

published BOOLEAN DEFAULT false,

created_at TIMESTAMPTZ DEFAULT NOW()

);

-- 2. Pages (each workspace has multiple pages)

CREATE TABLE pages (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

workspace_id UUID REFERENCES workspaces(id) ON DELETE CASCADE,

name TEXT NOT NULL,

slug TEXT NOT NULL,

icon TEXT DEFAULT '📄',

subtitle TEXT,

display_order INT DEFAULT 0,

is_home BOOLEAN DEFAULT false,

created_at TIMESTAMPTZ DEFAULT NOW()

);

-- 3. Controls (all dragged controls per page)

CREATE TABLE controls (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

page_id UUID REFERENCES pages(id) ON DELETE CASCADE,

type TEXT NOT NULL,

x INT DEFAULT 0, y INT DEFAULT 0,

w INT DEFAULT 100, h INT DEFAULT 40,

props JSONB DEFAULT '{}',

macro_steps JSONB DEFAULT '[]',

display_order INT DEFAULT 0

);

-- 4. App Data (client's actual data from forms)

CREATE TABLE app_data (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

workspace_id UUID REFERENCES workspaces(id) ON DELETE CASCADE,

table_name TEXT NOT NULL,

data JSONB NOT NULL DEFAULT '{}',

created_by TEXT,

created_at TIMESTAMPTZ DEFAULT NOW(),

updated_at TIMESTAMPTZ DEFAULT NOW()

);

-- 5. Audit Log

CREATE TABLE audit_log (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

workspace_id UUID REFERENCES workspaces(id) ON DELETE CASCADE,

action TEXT, record_name TEXT,

user_name TEXT, created_at TIMESTAMPTZ DEFAULT NOW()

);

-- 6. Row Level Security

ALTER TABLE workspaces ENABLE ROW LEVEL SECURITY;

ALTER TABLE pages ENABLE ROW LEVEL SECURITY;

ALTER TABLE controls ENABLE ROW LEVEL SECURITY;

ALTER TABLE app_data ENABLE ROW LEVEL SECURITY;

-- Greg can see his own workspaces

CREATE POLICY owner_access ON workspaces

FOR ALL USING (owner_id = auth.uid());

-- Published workspaces visible to anyone (client access)

CREATE POLICY public_read ON workspaces

FOR SELECT USING (published = true);

## 3C. Next.js File Structure

| File / Folder | Purpose |
| --- | --- |
| src/app/(auth)/login/page.tsx | Supabase login page |
| src/app/(auth)/signup/page.tsx | New account registration |
| src/app/(app)/layout.tsx | Protected layout — checks session |
| src/app/(app)/dashboard/page.tsx | Greg's workspace list + New Workspace button |
| src/app/(app)/studio/[slug]/page.tsx | Form Designer — drag drop canvas |
| src/app/(app)/studio/[slug]/data/page.tsx | View client data submitted via forms |
| src/app/app/[slug]/page.tsx | Published app — what client sees (no auth needed) |
| src/app/app/[slug]/[page]/page.tsx | Individual page within published app |
| src/components/studio/Canvas.tsx | Drag-drop designer canvas |
| src/components/studio/Toolbox.tsx | Control type palette (left sidebar) |
| src/components/studio/PropsPanel.tsx | Properties editor (right sidebar) |
| src/components/studio/MacroBuilder.tsx | Macro step editor (modal) |
| src/components/controls/CtrlRender.tsx | Renders any control — designer + published |
| src/components/published/Sidebar.tsx | Published app navigation sidebar |
| src/components/published/FormPage.tsx | Renders a page with real Supabase data |
| src/lib/supabase/client.ts | Browser Supabase client |
| src/lib/supabase/server.ts | Server-side Supabase client (SSR) |
| src/lib/macroEngine.ts | Executes macro steps against real Supabase |
| src/lib/types.ts | TypeScript types: Workspace, Page, Control, etc. |
| src/hooks/useWorkspace.ts | Load/save workspace from Supabase |
| src/hooks/useControls.ts | Load/save controls for a page |
| src/hooks/useAppData.ts | CRUD for client data (app_data table) |

## 3D. TypeScript Types

// src/lib/types.ts

export type Workspace = {

id: string; name: string; slug: string;

owner_id: string; published: boolean;

brand_name: string; brand_color: string; brand_logo: string;

plan: 'starter'|'builder'|'agency'; created_at: string;

};

export type Page = {

id: string; workspace_id: string; name: string;

slug: string; icon: string; subtitle?: string;

display_order: number; is_home: boolean;

};

export type Control = {

id: string; page_id: string; type: string;

x: number; y: number; w: number; h: number;

props: Record<string, any>;

macro_steps: MacroStep[];

};

export type MacroStep = {

id: string; action: string;

vals: Record<string, string>;

};

## 3E. Environment Variables

| Variable | Where to Get It |
| --- | --- |
| NEXT_PUBLIC_SUPABASE_URL | Supabase Dashboard → Settings → API → Project URL |
| NEXT_PUBLIC_SUPABASE_ANON_KEY | Supabase Dashboard → Settings → API → anon public key |
| SUPABASE_SERVICE_ROLE_KEY | Supabase Dashboard → Settings → API → service_role key (keep secret!) |
| NEXT_PUBLIC_APP_URL | https://nexbase.vercel.app (or localhost:3000 for dev) |

# 4. Phase 2 Preview — Form Designer in Next.js

After Phase 1 is done, Claude Code will port the working React prototype into proper Next.js components connected to Supabase. Key logic to port:

| Prototype Component | Next.js Location | Key Change |
| --- | --- | --- |
| Designer component | src/components/studio/Canvas.tsx | Load controls from Supabase on mount, save on change |
| CtrlRender function | src/components/controls/CtrlRender.tsx | Published mode reads/writes app_data table |
| MacroBuilder component | src/components/studio/MacroBuilder.tsx | Steps saved to controls.macro_steps in Supabase |
| buildEngine function | src/lib/macroEngine.ts | All actions call real Supabase API instead of useState |
| Published page view | src/app/app/[slug]/[page]/page.tsx | Server-side rendered, loads page + controls from DB |
| Sidebar navigation | src/components/published/Sidebar.tsx | Loads pages from Supabase, shows workspace brand |

## Macro Engine — Real Supabase Calls

When a button runs a macro in the published app, instead of setDb() it calls Supabase:

// Save Record macro action (real Supabase)

case 'save': {

const { data, error } = await supabase

.from('app_data')

.insert({ workspace_id, table_name: vals.table, data: formData });

if (error) throw error;

logFn('✓ Saved to ' + vals.table, 'ok');

break;

}

// Export CSV macro action

case 'expcsv': {

const { data } = await supabase

.from('app_data')

.select('data')

.eq('workspace_id', workspace_id)

.eq('table_name', vals.table);

// generate CSV from data, trigger download

break;

}

# 5. Pricing & Business Model

| Plan | Price | Limits | Monthly Cost to Greg | Profit |
| --- | --- | --- | --- | --- |
| Starter | €19/mo | 1 workspace, 5 pages, 1,000 rows | ~€0.50 (Supabase free tier) | €18.50 |
| Builder | €49/mo | 10 workspaces, unlimited pages, 50k rows | ~€2 (Supabase Pro) | €47 |
| Agency | €149/mo | Unlimited + white-label + custom domain | ~€5 (Supabase Pro) | €144 |
| Templates | €29-€99 one-time | Per industry template | €0 | €29-€99 |

At 100 Builder subscribers: €49 × 100 = €4,900/month. Hosting cost: ~€25/month. Profit: €4,875/month. 🚀

## First 3 Templates to Build (using existing client work)

| Template | Based On | Price | Target Buyer |
| --- | --- | --- | --- |
| Sports Club Manager | East Clare Golf Club (Project 53) | €49 | Sports clubs, societies, community orgs |
| Lending Tracker | Shecos Lending | €39 | Microfinance, credit groups, family lending |
| Order Planning System | GLAMRDiP | €79 | Product importers, distributors, e-commerce ops |

## Decisions Log

- 2026-04-07: STOP prototyping. All prototypes complete. nexbase-full-working.jsx is the reference. Fire Phase 1 in Claude Code now.

- 2026-04-07: New Supabase project = nexbase-prod. Separate from GLAMRDiP (hgecspemeyfvezkwpqjo).

- 2026-04-07: Published app at /app/[slug] — no login needed for clients. Row Level Security handles data isolation.

- 2026-04-07: Each workspace is one client. Slug = URL identifier. Brand stored in workspaces table.

- 2026-04-07: Macro engine in Phase 3 replaces useState with real Supabase calls. Same step structure.

- 2026-04-07: Phase 5 Stripe — use Stripe Checkout for plan upgrades. Store plan in workspaces.plan column.

- TBD: Custom domains in Agency plan — Vercel supports this via vercel.json rewrites or project domains.